GOHIGHLEVEL

PLATFORM STRATEGY

MFunding MCA Brokerage + Sub-ISO White-Label Portal

SaaS Pro Plan ($497/month)  |  March 2026  |  Version 2.0

This document provides a phased implementation plan for using GoHighLevel to run MFunding’s MCA brokerage operations and to white-label the platform as a Sub-ISO partner portal. It is designed to be actionable without being overwhelming — each phase builds on the last.

1. WHY GOHIGHLEVEL FOR MCA BROKERAGE

GoHighLevel (GHL) serves two strategic roles for MFunding:

Role 1 — Operations Engine: CRM, pipeline management, automated follow-ups, landing pages, AI chatbot, phone/SMS, and reporting for your own brokerage operations.

Role 2 — Sub-ISO Platform: White-labeled sub-accounts that give each Sub-ISO partner a full business platform (their own CRM, landing pages, automations) under the MFunding brand.

The SaaS Pro plan ($497/month) is required for both because it unlocks unlimited sub-accounts, SaaS Mode for automated partner provisioning, white-label branding, and Stripe rebilling for usage markup.

⚠️ DON’T OVERTHINK: You don’t need to set up everything at once. This guide is phased. Months 1–3 focus only on what makes you money. Sub-ISO infrastructure comes later when you’re ready.

2. YOUR SAAS PRO PLAN — WHAT YOU HAVE

| Feature | What It Does | How MFunding Uses It |
| --- | --- | --- |
| Unlimited Sub-Accounts | Create separate workspaces for each client or partner | One sub-account per Sub-ISO partner; one for MFunding’s own operations |
| CRM + Contacts | Central database with custom fields, tags, and notes | Track all merchant leads by source, market, and pipeline stage |
| Pipelines | Visual Kanban boards for deal tracking | MCA deal flow: New → Contacted → Qualifying → Application → Docs → Submitted → Offer → Funded |
| Landing Pages / Funnels | Drag-and-drop page builder with forms | City-specific landing pages (funding.mfunding.com/indianapolis, etc.) |
| Workflows (Automations) | If/then automation builder | Auto-responses, follow-up sequences, lead assignment, renewal reminders |
| AI Employee | Conversational AI for chat and SMS | Pre-qualify merchants 24/7, answer FAQs, book calls with closers |
| Phone + SMS | Built-in VoIP and texting | Local numbers per market, missed-call text-back, call recording |
| Email Marketing | Templates, drip campaigns, broadcasts | Nurture aged leads, renewal outreach, educational content |
| Calendar Booking | Online scheduling with reminders | Merchants book consultations; closers manage availability |
| Reporting | Dashboards and analytics | Lead source ROI, closer performance, pipeline velocity |
| White-Label Branding | Remove GHL branding, use your own | Sub-ISOs see MFunding brand (or their own) when they log in |
| SaaS Mode | Sell platform access with Stripe billing | Auto-provision Sub-ISO accounts; charge monthly platform fee |
| Snapshots | Pre-built templates with all settings | MCA Brokerage Snapshot deployed to every new Sub-ISO on signup |
| Reputation Mgmt | Review requests and monitoring | Request Google reviews from funded merchants |
| Social Planner | Schedule social media posts | Maintain brand presence (lower priority) |

3. PHASE 1: YOUR OWN OPERATIONS (Weeks 1–4)

This is all you need to start. Everything else can wait.

Week 1: Foundation

✅ TIP: Block 3–4 hours for this. Once done, you can start receiving and working leads the next day.

Step 1: Agency Settings

Go to Settings → Company. Add MFunding branding: logo, company name, phone, address. Set timezone to Eastern. Connect your custom domain (funding.mfunding.com) under Settings → Domains. This ensures all landing pages and forms appear under your brand URL.

Step 2: Create Your Main Sub-Account

Create one sub-account called “MFunding Operations.” This is YOUR workspace — separate from future Sub-ISO accounts. All your leads, pipelines, and automations live here.

Step 3: Build Your Pipeline

Go to Opportunities → Pipelines. Create one pipeline called “MCA Deal Pipeline” with these stages:

New Lead → Contacted → Qualifying → Application Sent → Docs Collected → Submitted to Funder → Offer Received → Offer Presented → Funded → Renewal Eligible

⚠️ DON’T OVERTHINK: Don’t create multiple pipelines yet. One pipeline handles everything. You can add more later if needed.

Step 4: Set Up Custom Fields

Add custom contact fields: Monthly Revenue, Time in Business (months), Funding Amount Requested, Industry, Lead Source (dropdown: Live Transfer, Google Ads, Aged Lead, UCC, Referral, Organic), Target Market (dropdown: Indianapolis, Phoenix, Columbus, DC, Sacramento, South Florida).

Step 5: Build First Landing Page

Go to Sites → Funnels. Create a funnel called “Indianapolis Funding.” Build a single-page landing page with: headline (“Fast Business Funding in Indianapolis”), 3–4 bullet points of value props, a form capturing: business name, owner first/last name, phone, email, monthly revenue range, funding amount needed. The form submission should tag the contact with “Indianapolis” and “Landing Page” and add to the “New Lead” pipeline stage.

✅ TIP: Clone this page later for each city. Change headline, city tag, and URL. Takes 5 minutes per city.

Step 6: Set Up Phone Number

Go to Settings → Phone Numbers. Purchase one local number for your first market (317 area code for Indianapolis). Enable call recording. Set up missed-call text-back: “Hi! We saw you called MFunding. A funding advisor will call you back within 5 minutes.”

Week 2: Automation

Step 7: Auto-Response Workflow

Go to Automation → Workflows. Create a workflow triggered by “Form Submitted” from your landing page.

Actions in sequence: (1) Wait 0 seconds → Send SMS: “Thanks for your interest in business funding, [first_name]! A funding advisor will reach out within 5 minutes to discuss your options.” (2) Wait 1 minute → Send Email with welcome content and what to expect. (3) Create Opportunity in “New Lead” stage. (4) Internal notification (email or Slack) to you or assigned closer.

Step 8: Follow-Up Sequence

Create a second workflow triggered when a contact has been in “New Lead” stage for 24 hours without moving forward.

Sequence: Day 1 → SMS + call task. Day 3 → Email with funding success story. Day 5 → SMS with urgency. Day 7 → Call task + voicemail drop. Day 14 → Final attempt email. If no response after 14 days → Tag as “Cold” and move to nurture list.

⚠️ DON’T OVERTHINK: Don’t build more than these two workflows in Week 2. These two alone will handle 90% of your follow-up needs.

Step 9: Live Transfer Lead Workflow

For live transfers (which bypass your landing page), create a manual lead entry process: when you receive a live transfer, add the contact in GHL, tag as “Live Transfer” + market tag, add to pipeline in “Contacted” stage (since you’re already on the phone). This triggers the internal tracking but skips the auto-response since you’re already talking to them.

Week 3: AI + Reporting

Step 10: AI Employee Configuration

Go to Conversations → AI Employee. Set up the conversational AI with this context: “You are a funding advisor for MFunding. Your job is to pre-qualify business owners seeking funding. Ask about: type of business, monthly revenue, time in business, amount of funding needed, and how quickly they need funds. If they qualify (in business 6+ months, $15K+ monthly revenue), offer to schedule a call with a senior funding advisor. If they don’t qualify, politely let them know we may have options and take their information.”

Enable AI Employee for: website chat widget, SMS responses outside business hours, and missed call follow-up.

Step 11: Reporting Dashboard

Go to Reporting. Set up a dashboard tracking: leads by source (Live Transfer vs Google Ads vs other), leads by market (city), pipeline stage conversion rates, deals funded this month/quarter, and revenue per closer (once you have closers).

✅ TIP: Review this dashboard weekly. The single most important number is cost-per-funded-deal by lead source and by market. This tells you where to invest more and where to cut.

Weeks 3–4: Clone + Google Ads

Clone Indianapolis landing page for Phoenix and Columbus. Update headlines, city tags, and URLs. Purchase local phone numbers for each new market. Connect Google Ads account under Settings → Integrations for conversion tracking. When someone fills out a GHL form, it can fire a Google Ads conversion event, which is essential for optimizing ad spend.

4. PHASE 2: TEAM SCALING IN GHL (Months 2–6)

As you add closers and a VA, GHL handles role-based access and lead distribution.

Closer Setup

Add each closer as a User in your sub-account. Set their role to “Sales Rep” (limits what they can see/edit). Set up round-robin lead assignment in your auto-response workflow: when a new lead enters, assign to the next available closer in rotation. Each closer sees only their assigned leads and pipeline opportunities.

VA / Deal Coordinator Setup

Add your VA as a User with limited permissions. They should be able to: view and update contacts, move deals through pipeline stages, send emails/SMS from templates, but NOT delete contacts, change workflows, or access billing. The VA’s daily workflow: check pipeline for deals in “Docs Collected” stage → package submission → send to funders → move to “Submitted” → follow up on pending offers.

Sales Manager Setup

When you hire a sales manager, give them “Admin” role in GHL. They need visibility into all closers’ pipelines, call recordings, and reporting dashboards. Set up a daily automated report sent to the manager: new leads received, deals moved forward, deals funded, pipeline value by stage.

5. PHASE 3: SUB-ISO WHITE-LABEL PORTAL (Month 9+)

This is where GHL’s SaaS Pro plan pays for itself. Each Sub-ISO gets a fully operational business platform.

Step 1: Build the MCA Brokerage Snapshot

A Snapshot is a template that includes everything a Sub-ISO needs. Go to your MFunding Operations sub-account (which should now be fully configured and battle-tested) and create a Snapshot from it.

The Snapshot should include: MCA Deal Pipeline (all stages), auto-response workflow, follow-up nurture sequence, landing page templates (customizable per city), email templates (application link, congratulations, renewal outreach), AI Employee configuration for MCA pre-qualification, calendar booking setup for consultations, custom fields for MCA data, and reporting dashboard template.

✅ TIP: The Snapshot is your moat. A Sub-ISO who signs up with a competitor gets funder access. A Sub-ISO who signs up with MFunding gets funder access PLUS a fully operational business on day one. This is what makes your Sub-ISO program stickier.

Step 2: Activate SaaS Mode

Go to Agency Settings → SaaS Configurator. Connect your Stripe account for billing. Create pricing tiers for Sub-ISOs:

Recommended tiers: Starter ($99/month) — CRM, pipeline, 1 landing page, basic workflows. Growth ($149/month) — Everything in Starter plus AI Employee, unlimited landing pages, full automation suite. Pro ($199/month) — Everything in Growth plus custom branding, additional phone numbers, priority deal processing.

Step 3: Build Sub-ISO Onboarding Funnel

Create a sales funnel (landing page) specifically for recruiting Sub-ISOs. This page should communicate: access to MFunding’s funder network, the white-label platform with all features, pre-built MCA workflows and automation, training and compliance support, and commission structure overview.

The page includes a Stripe-integrated order form. When a Sub-ISO signs up and pays: GHL auto-provisions a new sub-account, deploys the MCA Brokerage Snapshot, creates user credentials, and sends a welcome email with login instructions and onboarding schedule.

Step 4: Configure Usage Rebilling

In SaaS Configurator → Rebilling, set your markup on usage costs. Recommended markups: SMS from $0.0079 to $0.02/segment (153% markup), outbound calls from $0.014 to $0.03/minute (114% markup), email from $0.675/1K to $1.50/1K (122% markup). These markups generate margin on every message and call a Sub-ISO makes through the platform.

Step 5: Sub-ISO Deal Flow Integration

Configure a workflow in each Sub-ISO sub-account: when the Sub-ISO moves a deal to “Submit to Funder” stage, it triggers an automated notification (email + internal) to MFunding’s operations team with the deal details. Your VA then reviews the submission, selects appropriate funders, and submits through MFunding’s funder relationships. Once funded, update the deal in the Sub-ISO’s pipeline so they see the status change in real time.

What Sub-ISOs Can Do in Their Portal

| Capability | Details |
| --- | --- |
| Build Landing Pages | Drag-and-drop builder. Create pages for their target cities, industries, or niches. Hosted on their own domain or MFunding subdomain. |
| Manage Their CRM | Full contact management. Tags, custom fields, notes, call logs, SMS history. Only their contacts — they cannot see MFunding’s other leads. |
| Run Automations | Pre-built follow-up sequences from the Snapshot. Can customize or build new workflows. Auto-responses to their form submissions. |
| Use AI Employee | AI chat and SMS bot pre-configured for MCA conversations. Works 24/7 to pre-qualify their merchants and book calls. |
| Track Their Pipeline | Full deal pipeline from lead to funded. See real-time status on submissions. Commission dashboard. |
| Phone & SMS | Purchase local numbers. Send/receive texts and calls. Call recording. Missed-call text-back. |
| Email Campaigns | Send nurture campaigns, broadcasts, and drip sequences to their prospect database. |
| Booking Calendar | Schedule consultations with merchants. Automated reminders reduce no-shows. |
| Reporting | Their own analytics: lead volume, conversion rates, pipeline value, funded deals, and estimated commissions. |

6. GHL COST STRUCTURE

| Item | Cost | Notes |
| --- | --- | --- |
| SaaS Pro Plan | $497/month | Includes everything. Unlimited sub-accounts, SaaS mode, white-label. |
| Local Phone Number | $1.15/month each | One per market city. 6 cities = ~$7/month. |
| SMS (outbound) | $0.0079/segment | Usage-based. Rebillable to Sub-ISOs at markup. |
| Calls (inbound) | $0.0085/min | Usage-based. |
| Calls (outbound) | $0.014/min | Usage-based. Rebillable to Sub-ISOs. |
| Email | $0.675/1K | Extremely low cost. Rebillable. |
| AI Employee | Usage-based | Per conversation/message. |
| White-Label Mobile App | Extra + $99/yr Apple | Optional. Nice-to-have for Sub-ISOs, not required at launch. |

✅ TIP: At $497/month for GHL, you only need to fund ONE deal per month to more than cover the platform cost. Everything after that is profit leverage.

7. STAYING FOCUSED — DO THIS, NOT THAT

| ✅ DO | ❌ DON’T |
| --- | --- |
| Set up ONE pipeline, ONE landing page, and TWO workflows in Week 1. Start generating revenue. | Try to build out all 6 city landing pages, 10 workflows, and a complete Sub-ISO portal before you’ve funded a single deal. |
| Use the built-in landing page builder for campaign pages. It’s fast and forms auto-connect to CRM. | Spend weeks perfecting landing page design. A working page that captures leads today beats a beautiful page next month. |
| Turn on AI Employee for after-hours chat/SMS. It captures leads while you sleep. | Over-engineer the AI’s responses. Start with basic pre-qualification. Refine based on real conversations over time. |
| Review your reporting dashboard weekly. Know your cost-per-funded-deal. | Obsess over vanity metrics (page views, email open rates). The only metric that matters early on: deals funded. |
| Clone your working setup as a Snapshot before building Sub-ISO accounts. Battle-test it first. | Launch the Sub-ISO program before your own operations are profitable and your Snapshot is proven. |
| Add features incrementally as you discover needs from actual deal flow. | Enable every GHL feature on Day 1. You’ll get overwhelmed and none of them will be configured properly. |

8. IMPLEMENTATION CHECKLIST

Month 1 — Foundation

- Sign up for GHL SaaS Pro ($497/month)

- Set up agency branding (logo, company info, timezone)

- Connect custom domain (funding.mfunding.com)

- Create MFunding Operations sub-account

- Build MCA Deal Pipeline with all stages

- Add custom contact fields (revenue, time in business, etc.)

- Build Indianapolis landing page with form

- Create auto-response workflow (instant SMS + email)

- Purchase Indianapolis phone number (317 area code)

- Set up missed-call text-back

- Start receiving live transfer leads

Month 2 — Automation + Markets

- Build follow-up sequence workflow (7-touch, 14 days)

- Configure lead source tagging

- Clone landing page for Phoenix and Columbus

- Purchase phone numbers for new markets

- Set up AI Employee for pre-qualification

- Connect Google Ads for conversion tracking

- Launch Google Ads for Indianapolis + Phoenix

- Add closer assignment (round-robin) when first closer hired

Month 3 — Optimization

- Add DC and Sacramento landing pages

- Set up reporting dashboard

- Review cost-per-funded-deal by source and market

- Refine AI Employee scripts based on real conversations

- Build renewal tracking workflow (5-month trigger)

- Begin interviewing closers for Phase 2 hiring

Months 6–9 — Sub-ISO Prep

- Create MCA Brokerage Snapshot from your proven setup

- Activate SaaS Mode in agency settings

- Connect Stripe for automated billing

- Create Sub-ISO pricing tiers ($99/$149/$199)

- Build Sub-ISO recruitment landing page / funnel

- Configure usage rebilling with markup

- Set up deal submission notification workflow

- Create Sub-ISO onboarding email sequence

- Recruit first 2–3 Sub-ISO partners

- Gather feedback, refine Snapshot, iterate

This document should be revisited quarterly. As GHL adds new features (which they do frequently), evaluate whether they add value to MFunding’s operations or Sub-ISO offering before enabling them. The goal is always: does this help fund more deals or make the Sub-ISO program stickier? If not, skip it.